| WEST FELTON PLACE PLAN 2015 for Shropshire Council's Oswestry Place Plan 2015 last updated Tuesday 9 December 2014 by West Felton Parish Council |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Infrastructure or investment requirements and opportunities (plus #ref nos) | Critical Priority or Key | Lead delivery partner | Other partners | Cost | Funding secured** | Funding gap | Timescale for delivery | Potential funding sources | Notes 2014 amendments are in purple print 2015 amendments are in red print |
| ICT |  |  |  |  |  |  |  |  |  |
| # 1 A. Improved Broadband Speeds (Superfast) B. Improved Mobile Phone signal strengths on existing infrastructure (sharing assets) | Priority |  | BT; Mobile Phone service providers |  |  |  |  | Outside Council & Community funding | See 2014 Parish Plan – (Various locations) Supported by Resident adults, young people and local businesses. |
| # 2 Facilitate ICT /broadband technologies | Priority | Shropshire Council A private sector delivery partner will be procured using the BDUK framework | BDUK Town and Parish Councils |  | £16.4 million across all of Shropshire (£8.2 Shropshire Council and £8.2 million from BDUK) |  | 2015 | Outside Council & Community funding | The Connecting Shropshire aims to provide a minimum of 2 Mbps to all of Shropshire and as much superfast broadband as possible. The project will deliver to those communities that are not going to get either basic broadband or superfast broadband under the private sector rollout. See Parish Plan 2014 pp 110, 117 |
| LEISURE |  |  |  |  |  |  |  |  |  |
| # 3 Provision of allotments | Key | Shropshire Council (Community Services- Culture and Leisure) | Woodhouse Estates (Rednal) |  |  |  | Ongoing | Developer Contributions Potential CIL | The PPG17 has identified a current under supply in the provision of allotments. This has recently been reinforced by requests from members of the public to the Parish Council. The Parish Council is currently looking at the private provision of allotments within the village. Between 6 and 7 plots are suggested for the population of West Felton. Allotments for West Felton Parishioners are available at Woodhouse Estates Rednal. Allotments identified as a 'medium' priority in West Felton Parish Plan 2014. See pp 55. |
| # 4 Additional Leisure-Facilities for youth | Priority | West Felton Parish Council | Shropshire Council, Volunteers Private Sector Companies |  |  |  |  | CIL/S 106 | The Parish Plan has identified the priority wish for BMX track/Skate Park near the main villages. See Parish Plan 2014 pp 90, 102. |
| # 5 Provision of Bowling Green Facility | Key | Shropshire Council | West Felton Parish Council A local Bowling Club Committee is required | Not Costed |  | Not Costed |  | CIL money from any new housing sites | WFPC is aware that there is still some demand for bowling green facilities within the parish. This was researched prior to the Parish Plan and no available site was identified. The ‘Punch Bowl’ is under new management which raises further potential. |
| ENERGY, SUSTAINABLE LIVING AND RECYCLING |  |  |  |  |  |  |  |  |  |
| # 6 Recycling Facilities | Priority | Shropshire Council | The Punch Bowl |  |  |  |  | Grants Possible CIL S106 | 1. The loss of the Fox Lane recycling site has seen its relocation to ‘The Punch Bowl’. However, the new site is not well identified and improvements to its signage and public information are sought. 2. There is an expressed lack of knowledge amongst local residents about certain new ‘green’ technologies for residential heating provision and relevant grants. See Parish Plan 2014 pp 37, 39-44. |
| EMPLOYMENT |  |  |  |  |  |  |  |  |  |
| # 7 Northern Marches LEADER programme. (Focus on the rural hinterland not the market town) land based business development. | Priority | Shropshire Council Business Support | West Felton Parish Council Rural Hubs Partnership DEFRA |  |  |  | 2014 onwards | Outside Council & Community funding | The Parish Council has recognised the need to ensure its local businesses are made aware of potential grant funding opportunities through this scheme. See Parish Plan 2014 pp 109, 114, 117. |
| # 8 Encourage more employment opportunities within the parish. | Key | Shropshire Council | WFPC |  |  |  |  | Outside Council &Community funding | Priorities for: Light industry, Horticulture, Local Health Services, Farming and agricultural services See Parish Plan 2014 pp 50-52. |
| # 9 Encourage local educational establishment and business support officers to target training courses to suit local business needs. | KEY | Shropshire Council Economic Development | Local Higher and Further Education Colleges WFPC |  |  |  |  | Business Support Grants? Educators’ funds | Through the Parish Plan consultation, WFPC was made aware that there are a number of difficulties for local businesses in finding appropriately trained staff in the sort of training areas they required to help their business profiles. There is also a lack of knowledge about grant opportunities and apprenticeships. It hopes that a local event can be organised via business support services, to connect employers with local vocational training providers so that colleges can design, where appropriate courses to assist the development of local businesses. See Parish Plan 2014 pp 111-113 |
| TOURISM |  |  |  |  |  |  |  |  |  |
| # 10 Development of local potential tourism amenities. | Key | Local farms + businesses | West Felton Parish Council Oswestry & Welsh Borders Tourist Board Shropshire Council Economic Development |  |  |  |  | Tourism/Economic Growth funding grants? | The 2014 Parish Plan suggests improvements to: Parish Historical sites, Footpath network, Canal-side amenities, Increased B&B provision, Small campsites. See Parish Plan 2014 pp 53-54. |
| # 11 Shropshire Union Canal: Woolston to River Perry | Key | Morris Leisure | Shropshire Council inc Highways Natural England Canal and Rivers Trust Visit England Oswestry &Welsh Borders Tourist Board |  |  |  | Aspirational | Regional Growth Fund; Private Sector | West Felton Parish Council recognise that British Waterways would like to see the development of the site at Queens Head as a canal-side destination, attracting visitors to the area and including space for additional boats, as set out in the Conservation Management Strategy for the canal (CMS). Funding is, however, necessary for ecological mitigation in terms of an offline local impact of nature reserve, as required by Natural England, to provide a refuge for internationally scarce plants for which the canal is designated as an SSSI. This is necessary under the CMS for long-term increases in boat movements to be permitted. The potential development site is within the Oswestry Rural South Parish but it would have significant impact on the Queens Head area of West Felton Parish for jobs, business and traffic movements. See Parish Plan 2014 pp 53-54. |
| # 12 Footpath mapping and improvements | Priority | Shropshire Council | WFPC |  |  |  |  | SC; WFPC; Possible CIL | West Felton Parish Council has identified through its Parish Plan the wish to have the footpaths within the parish improved and mapped to encourage walking and tourism within the parish. Local volunteers have come forward to offer assistance. See Parish Plan 2014 pp 53-54. |
| COMMUNITY INVOLVEMENT |  |  |  |  |  |  |  |  |  |
| # 13 Local Volunteer Work Top 8 Given Priorities: Hedgerow Maintenance; Footpath Access & Maintenance; Tree Planting; More dog-mess/litter bins; Castle-Mound improvement; Footpath Map production; Volunteer transport for the needy. | Priority | Shropshire Council | WFPC, Shropshire Wildlife Trust, Royal Voluntary Service, Canal and Rivers Trust, Village Hall Committee, Qube, Local voluntary groups |  |  |  |  | SC; WFPC | There is clear potential for a voluntary service exhibition to be held locally. 38 people came forward as potential volunteers as part of the 2014 Parish Plan. Equally a number of local clubs and societies are in need of volunteer support. See Parish Plan 2014 pp 55-56. |
| # 14 Improvements to health facilities | Key | PCT | West Felton Parish Council |  |  |  |  | NHS; St John’s; WFPC; Fundraising | The Parish Council has identified the need to explore the development of a First Responder: 'Heart Start' now in hand at July 2014 |
| # 15 Community Tree Scheme | Key | Shropshire Council Development Services – (Natural Environment) | Developers, Shropshire Council (Highways) | C£2640 per ha planted with tree whips. C£260 per new street tree | £5000 to be shared throughout the county and provision of 10,000 trees |  | Ongoing | Shropshire Council Highways, Maelar Forest Nurseries, Whitchurch | Run an extensive Community Tree Scheme to provide opportunities to enhance the natural environment of the area. Costs include planting, stakes, tree guards and watering to establish trees over first 3 years. Some trees acquired from 8 Feb 2014. Identified as High Priority in Parish Plan 2014. Volunteers available. See Parish Plan 2014 pp 55-56, 80-81, 90. |
| # 16 Developer Contributions towards Alma Close Play area. | Key | Shropshire Council (Community Services- Culture and Leisure) |  | N/A | £10,050 ** | N/A |  | Developer Contribution | Developer contribution in relation to land Adjoining Alma Close, West Felton. To be used on-site or off-site IF Shropshire Council get developers to agree. Awaiting result of poll of Alma Close residents |
| PLANNING AND DEVELOPMENT |  |  |  |  |  |  |  |  |  |
| # 17 SAMDev ‘Open Countryside’ categorisation for the Parish. | Critical | Shropshire Council Planning Authority |  |  |  |  |  | No Cost element | WFPC, The local residents and business community have recorded their wish for the parish to be classified as ‘Open Countryside.’ See Parish Plan pp 57, 115, 117 |
| # 18 Affordable Housing | Key | West Felton Parish Council, Shropshire Council (Development Services- Strategy and Development) | Developers Registered Providers Homes & Communities Agency Landowners Parish Councils |  |  |  |  | STET | The Parish Council has identified that affordability of housing is a minority concern, for parishioners. This should be acknowledged against the proportion of parishioners who want no additional housing. See Parish Plan 2014 pp 57-63. |
| # 19 Provision of amenity green space | Key | Shropshire Council |  | c£4.48 per m2 and mnt/nce costs of £0.55 per m2 x 20 years. |  |  | Ongoing | Developer Contributions CIL | The PPG17 Study identified a current under provision in amenity greenspace in West Felton. There is support for this identified within the 2014 Parish Plan p 64. Protecting existing green spaces is a TOP priority for many. See Parish Plan 2014 p63. |
| # 20 Housing for vulnerable people | Key | West Felton Parish Council, Shropshire Council (Community Services- Housing Services) | Registered Providers/ Specialist Providers |  |  |  |  | Supporting People Funding/ Private investment/ Homes & Communities Agency Grant | The Parish Council has identified the need for some sheltered housing for the elderly. See Parish Plan 2014 pp 59-62. |
| CIL and S 106 MATTERS |  |  |  |  |  |  |  |  |  |
| # 21 The development of a Village Centre for West Felton, with multiple facilities. | Key | Shropshire Council WFPC |  |  |  |  |  | Developers’ contributions CIL | Local people are dissatisfied with the current village centre for West Felton village, in that there are too few facilities to attract people together around a central focal-point. Suggestions have been more benches and a meeting place with beverages available. See Parish Plan 2014 pp 82-84 |
| # 22 Reviews and updates on CIL and S 106 from Shropshire Council to Parish Councils | Key | Shropshire Council | WFPC Developers |  | Yes |  |  | S 106 CIL | West Felton Parish Council is aware that some former S 106 and CIL funds relevant to the parish are not being progressed and could be forgotten as time progresses. A quarterly update from Shropshire Council to WFPC would be appreciated. |
| # 23 Developer contribution towards wind energy | Key | Shropshire Council (Community Services- Culture and Leisure) | Developer, (SUCKLEYS). West Felton Parish Council | N/A | £300 pa ** | N/A | Owner to pay Contribution into the Contribution Account on an annual basis before 31st March following the commencement date and for each subsequent year in which the development is operational | Developer contribution S106 | Developer contribution in relation to land at Abbotsmoor Farm, Haughton, West Felton (contribution of £300 per year for each year development is operational). To be used by West Felton Parish Council for works of benefit to the local community. Anticipated commencement (at least) April 2012. AS AT December 2014 , no FUNDS have been received from DEVELOPERS. This could be used to fund PARISH PROJECTS identified in the Parish Plan 2014. |
| # 24 Developers contribution towards highways improvements | Critical | Shropshire Council (Highways) |  | N/A | £10,000 ** | N/A |  | Developer S 106 | Developer contribution in relation to; and at Abbotsmoor Farm, Haughton, West Felton, To be used to implement a scheme of highway improvements on the Approved Route and the Local Access Area. Holyhead Road/Straight Mile junction foundation and T-junction signage improvements. Sight-line improvements: Rednal Airfield/Ellesmere Road chicane. – COMPLETED 2014 Kerb check in vicinity of Rednal Airfield. See Parish Plan 2014 p115-116. |
| # 25 Review of Primary School facilities to meet local needs if significant additional housing is built post 2014 | Key | Shropshire Council Education Department | West Felton Parish Council West Felton CoE Primary School Governors |  |  |  |  |  | The Parish Council, with West Felton Primary School has recognised the potential need for the provision of additional indoor teaching space for an increased school role projected by new housing. |
| TRAFFIC AND TRANSPORTATION |  |  |  |  |  |  |  |  |  |
| # 26 Traffic Calming Measures; Especially speeding control on Holyhead Road and a parish-wide review of Large Vehicle conflicts with vulnerable road users | Critical | Shropshire Council (Highways) | West Felton Parish Council |  |  |  |  | Developer contributions CIL/S106 SC Highways | The Parish Council has identified the need for traffic calming measures on the old A5 (North and South of village) - ‘speed reminder signs’ at both approaches to the village. Feasibility study needed. VAS signs to be installed: See Parish Plan 2014 pp 29, 82. |
| #27 Improved Public Transport | Priority | Arriva& Tanat Valley buses | Shropshire Council, West Felton Parish Council |  |  |  |  | WFPC + Possible Business contributions | The Parish Council has identified a number of improvements including the need for bus timetables at bus stops and in the village shop, family tickets, also direct routing to Gobowen to link with trains and the local hospital services to and from hamlets; earlier and later buses to Oswestry, earlier and later Sunday services, lower fares, help on and off buses for prams etc, and a bus service to Baschurch to allow children to attend after school clubs. This further identifies local wishes for additional bus services to: Baschurch and N Shrewsbury, Gobowen Railway, Ellesmere, Local commercial sites. Also timetable revisions to include more morning, evening, weekend and bank-holiday services. See Parish Plan 2014 pp 71-75, 103, 116-117. |
| # 28 Redesign of A5 road junctions with several local A/B roads to improve local safety and congestion issues. Request for local review of relevant access issues with interested parties – public and private. | Priority | Highways Agency | Shropshire Council Highways WFPC Local Businesses Residents with private access |  |  |  |  | Highways Agency SC Highways S 106/CIL | WFPC is aware that congestion and safety are concerns by local residents and businesses for access to and egress from the A5. This is true for both the West Felton Parish junctions, which are both Holyhead Road junctions. It is also known to be true for the B 4387 at Shotatton Crossroads, several other minor or private access roads between this location and the Mile End Roundabout. See Parish Plan 2014 pp 115-116. |
| # 29 Improved information on local public service timetables | Key | Arriva Bus and Rail | ‘Round and About West Felton’ management committee; WFPC; West Felton Stores; Village hall committee; Punch Bowl; Queens Head Hotel |  |  |  |  | Arriva WFPC | Local people have expressed wishes for local transport information to be displayed at the local shop, within bus shelters, at the local ‘Hub’ or library. See Parish Plan 2014 p 71. |
| #29 West Felton Bus Shelter improvements | Priority | West Felton Parish Council | Arriva bus company |  |  |  |  | WFPC | West Felton Parish Council has replaced the Perspex in the windows to improve vision for drivers and passengers. There is now a wish for Bus timetables and information boards within bus shelters to encourage bus usage and improve the bus customer experience. |
| # 30 Extension of 30mph speed limit and associated signage. | Priority | Shropshire Council (Highways) | West Felton Parish Council |  |  |  |  | SC Highways | The extension of the 30mph limit to West Felton village some 50m South of its current siting and associated 'gateway' markings have been ordered to assist in speed control measures along Holyhead Road. See Parish Plan 2014 pp 29-30, 46 |
| # 31 National Railway Connections available from Oswestry Railway Station | Key | CHR | West Felton Parish Council Shropshire Council |  |  |  |  |  | The Parish Plan 2014 shows considerable support for direct rail connections from Oswestry. See Parish Plan 2014 pp 76-78 |
| # 32 Junction improvements on the A5 Linked to pt. 28 above | Key | Shropshire Council (Highways) | West Felton Parish Council |  |  |  |  |  | The Parish Council has identified the need for slow signs to facilitate turning right to come off the main road to Sandford. The Highways Agency has identified junction safety improvements required at Queens Head junction. See Parish Plan 2014 – pp 29-30, 84, 115-116. Also, initial respondents’ comments from first meeting – March 2013. |
| # 33 Cycle Route & safety provision | Priority | Shropshire Council (Travel Shropshire) |  |  |  |  |  | SUSTRANS WFPC Grant application | West Felton Parish Council recognises the concerns of local people about cycle-way provision, including a safe route to Oswestry and other safety issues, such as improved signage and cycle-route information within its 2014 Parish Plan process. See Parish Plan 2014 pp 64-65, 69, 75, 91, 99.. |
| # 34 Cycle Racks at West Felton Stores, key parish locations and local rail stations | Priority | West Felton Stores owners Arriva Rail | WFPC |  |  |  |  | West Felton Stores WFPC CIL | Children and young people in particular have requested cycle racks the local shop. This is supported by adults who see the need at other key locations too. This to encourage green transport usage. See Parish Plan 2014 pp 64-65, 69, 75, 91, 99. |
| # 35 Improved inspection and repairs for traffic route pot-holes | Priority | Shropshire Council | WFPC Local volunteers –(information gatherers) |  |  |  |  | SC Highways | There is concern especially amongst cyclists that pot-holes are not spotted and repaired to assist safety for vulnerable road users. See Parish Plan 2014 pp 115, 116. |
| # 36 Car parking provision | Priority | Shropshire Council |  |  |  |  |  | CIL | West Felton Parish Council recognises the need for additional car parking provision near West Felton school and West Felton village centre sites such as West Felton Stores and the Village Hall, to help boost trade, safety and tourism. See Parish Plan 2014 pp 45-46, 51-52, 55-56, 130. |
| # 37 Protection of roadside verges | Priority | Shropshire Council (Highways) |  |  |  |  |  | CIL SC Highways | West Felton Parish Council recognises the reduction of many of the roadside verges on the narrow lanes with the parish. This is caused by vehicles, including many HGVs and large tractors and trailers using the verges to pass oncoming vehicles. A review would be welcomed to see if signage to prevent some HGVs using unsuitable routes (satnav misjudgements) is possible. See Parish Plan 2014 pp 45-46, 55-56,115-116. |
| ENVIRONMENT |  |  |  |  |  |  |  |  |  |
| # 38 Parish habitat mapping | Priority | Shropshire Council Development Services - Natural Environment) |  | C£8.400 per parish |  |  |  | LEADER, Regional Development Fund | West Felton Parish Council would like the opportunity to participate in the facilitation of parish habitat mapping and biodiversity infrastructure and enhancement projects through the 'Your Natural Heritage' project. This project is tied to the Cheshire Northern Marches Leader Project Area. See Parish Plan 2014 pp 55-56, App 1 pp 1,9,13,14. |
| # 39 West Felton Castle Mound improvements | Key | English Heritage Shropshire Council |  |  |  |  |  | English Heritage/Tourism Grants CIL | West Felton Parish Council has identified through the Parish Plan process, local concern over its castle mound site and its heritage. The site is becoming overgrown and seeks a review of its situation, with English Heritage. See Parish Plan 2014 pp 53-56. |
| # 40 West Felton Burial Ground: 1. Maintenance against habitat-reduction by rabbits. 2. Provision of a Memorial Garden on the site | Key | West Felton Parish Council | A licensed volunteer has been given permission to shoot rabbits in the burial ground but only in strictly controlled conditions. |  |  |  |  | WFPC | 1. West Felton Parish Council recognises the need for rabbits to be controlled on its burial ground and has authorised a rabbit shooter. 2. The Parish Council has now ordered a Memorial Wall on the site including a new gravel access pathway to it |
| QUALITY OF LIFE |  |  |  |  |  |  |  |  |  |
| # 41 Improve recreational facilities for children | Priority | WFPC deleted this in Jan'14 But see Parish Plan 2014 |  |  |  |  |  | CIL / S 106 | Refurbishment of existing area plus more play items is requested by children: See Parish Plan 2014 p 104. |
| # 42 Encourage membership to Local Clubs and Societies | Priority | West Felton Parish Council | Village Hall Committee Methodist Hall Committee Local Clubs and Societies |  |  |  |  | WFPC Village Hall Committee | The Parish Plan 2014 identified that most of the current 16 West Felton clubs and societies are wishing to recruit additional members and volunteers. See Parish Plan 2014 pp 130-131. |
| # 43 Dog fouling | Priority | Shropshire Council (Dog Wardens) West Mercia Police. | Keep Britain Tidy (environmental charity) WFPC |  |  |  |  | WFPC CIL SC | West Felton Parish Council recognises local concerns over dog fouling, particularly in early mornings or evenings and seeks more attention paid to this perennial problem by the dog warden service and latest posters/signs etc from ‘Keep Britain Tidy’. See Parish Plan 2014 pp 30, 46, 103. |
| # 44 Effective maintenance of pavements, country-lanes, Inc. under-cutting of hedgerows and roadside drains. | Priority | Shropshire Council Highways | WFPC Public volunteers |  |  |  |  |  | The Parish Plan has identified that many foot-pavements in the parish are in need of pot-hole repairs and that verges on country lanes are frequently undercut or damaged by vehicles without effective maintenance. See Parish Plan 2014 pp 29, 46, 80-82, 116. |
| # 45 Tree Preservation Order (TPO), inspection for replacement of dead or fallen TPO trees. | Priority | Shropshire Council TPO section | WFPC Local volunteers |  |  |  |  |  | The Parish Plan has identified the wish to maintain the natural environment in the parish. It is noticeable that a number of local TPO’d trees, having been blown down in recent gales have not been replaced, nor apparently identified for replacement. See Parish Plan 2014 pp 29, 80-81, app 1 pp 20-27. |
| # 46 Set up a Police surgery in the village hall | Key | West Mercia Police, Village Hall Committee | West Felton Parish Council |  |  |  | 2011-2012 | West Mercia Police | The Parish Council has identified the desire to set up a regular surgery with the Police in the village hall. The Oswestry Rural South Local Policing Team will work with the Parish Council to set this up. Awaiting contact from Local Policing Team. |

Updated West Felton Place Plan Entry 2015 was provided by West Felton Parish Plan Chairman West Felton Parish Cllr Steve Haworth in December 2014 and presented to

West Felton Parish Council under 14D-8.1 at Meeting 14D on Tues 9 December 2014 and submitted to Shropshire Council by Ian A. Hutchinson the West Felton Parish Clerk.